Crypto Pal — Development Summary (Docs 26–28)

Date: 2025-10-13 (NZ / Pacific–Auckland)
Scope: From the start of this conversation through the successful APK build and current rollback snapshot.
Goal: Build Crypto Pal (Trust Wallet–like) for Android first, then iOS; buy/hold/sell crypto & NFTs; QR payments; clean, safe UX.

1) Starting Point

- App loads and works in Expo Go on both test phones.

  - Phone A: Expo SDK 54.0.6

  - Phone B: Expo SDK 53 (2.33.22)

- Major blocker: APK builds fail at runtime with HTML 401 modal while fetching balances/transactions (Covalent API).

- Expo Go worked because env variables were available locally, but bundled builds were not injecting/reading keys correctly.

2) Primary Problem & Symptoms

- 401 Authorization Required (nginx HTML) when APK calls Covalent endpoints.

- Wallet tab: fetch failures (balances/history).

- Prior attempts to rename env keys to EXPO_PUBLIC_* caused widespread code churn and rollbacks.

- Inconsistent use of query param ?key=... vs. HTTP Basic auth.

Key observations

- Expo bundles only EXPO_PUBLIC_* to client code.

- In APK, process.env.* without EXPO_PUBLIC_ is undefined.

- Covalent supports Basic auth: Authorization: Basic base64(<API_KEY>:).

- Some hooks executed direct fetch with ?key= → brittle and blocked by bundling.

3) Strategy & Architecture Changes

3.1 Environment Separation (safe & stable)

- Keep Expo Go stability with .env.development.

- Create .env.production for APK/AAB.

- Centralize env wiring in app.config.js and expose values via config.extra.

3.2 Precompute Covalent Basic Token at Build Time

- In app.config.js:

  - Detect EAS (process.env.EAS_BUILD).

  - Prefer EXPO_PUBLIC_COVALENT_KEY (EAS env) and fall back to local dev key.

  - Precompute COVALENT_AUTH_B64 = base64(${key}:) in Node at build-time.

  - Export both COVALENT_KEY (redacted logs only) and COVALENT_AUTH_B64 via extra for runtime.

3.3 One HTTP Helper for Covalent

- New src/lib/covalent.ts:

  - covalentGet(url, init) injects Authorization: Basic <COVALENT_AUTH_B64>

  - Forbids ?key= in URLs.

  - Logs debug info when non-200.

3.4 Hooks: Single Path to Covalent

- Rewrote hooks to use the shared helper:

  - src/hooks/useAssets.ts

  - src/hooks/useHistory.ts

  - src/hooks/useTransactions.ts

- Removed all ?key= usage.

- Added timeout/retry guards and clearer errors.

3.5 App Entry: Stable Shims + Debug

- App.js now sets RN shims for ethers + global Buffer (APK safe).

- Redacted debug logs confirm lengths/prefix of COVALENT_KEY and COVALENT_AUTH_B64 in the APK bundle.

4) The Fix That Unblocked APK

- EAS env: ensured EXPO_PUBLIC_COVALENT_KEY exists and is ticked for development / preview / production.

- app.config.js: precompute and expose extra.COVALENT_AUTH_B64.

- All Covalent requests route through covalentGet and no ?key=.

- Verified APK logs show:

  - DEBUG COVALENT_KEY len=32 prefix cqt_

  - COVALENT_AUTH_B64 len=44

- Rebuild preview APK → 401 gone, wallet loads.

Result: APK build is successful and runtime stable.

5) Feature Work After APK Success

5.1 Send Tab (UX + Speed)

- Restored 3-step Trust Wallet-like confirmations:

  - Irreversible warning.

  - Details (amount + masked address).

  - Fee confirmation.

- Fast fee calculation:

  - Non-blocking preview with a 3s timeout and fallbacks (FALLBACK_GAS_LIMIT, FALLBACK_GAS_PRICE).

  - Uses ethers.providers.StaticJsonRpcProvider(SEPOLIA) for stability.

  - On confirm, quick last-second estimate with timeout; never freezes UI.

- Token-only fee display (ETH), regardless of amount unit selection.

- Clean section dividers and SEND PAYMENT CTA.

5.2 History Tab (Consistency + UI)

- Merges API + local transactions; dedupes by hash; sorts by time.

- Fee parity with Send Tab via stored feeEth fallback to on-chain derivation (gas_used × price).

- Card UI: very light blue background, bold labels, green Confirmed / red Failed, pill toggles (Token / USD / Local).

- Explorer deep-link uses extra.ETHERSCAN_BASE (Sepolia fallback).

6) Current Configuration (Key Files)

- app.config.js — exposes extra with:

  - COVALENT_KEY (for redacted debug only)

  - COVALENT_AUTH_B64 (used by HTTP helper)

  - ETHERSCAN_BASE, ETH_RPC_URL, plus other EXPO_PUBLIC_* wired safely

- src/lib/covalent.ts — single source of truth for Covalent calls.

- src/screens/SendTab.tsx — fast fee, token-only fee, 3-step confirm, sectioned UI.

- src/screens/HistoryTab.tsx — fee alignment + styled cards.

- src/hooks/* — all Covalent calls use Basic auth helper, no query keys.

7) Rollback / Release Control

Branch & Tag (created)

- Branch: apk-stable-2025-10-13

- Tag: v0.7.0-apk-stable-2025-10-13

Recent Git Output (from user shell)

# Commit on working branch

[mvp-apk-fix-oct05 58f4ef0d] APK stable: Covalent auth fix + fast fee calc + History UI (rollback point)

5 files changed, 770 insertions(+), 329 deletions(-)

# Create and push checkpoint branch

Switched to a new branch 'apk-stable-2025-10-13'

[new branch] apk-stable-2025-10-13 -> origin/apk-stable-2025-10-13

# Annotated tag

v0.7.0-apk-stable-2025-10-13 -> pushed to origin

Snapshot Docs (recommended)

- docs/rollback-notes-2025-10-13.md — human summary (redact secrets).

- docs/package.json.2025-10-13.snapshot.json — dependency versions.

- docs/app.config.2025-10-13.snapshot.js — build config snapshot.

- docs/eas-env-2025-10-13.redacted.json — EAS env snapshot (values redacted).

- Optional file hashes in docs/checksums-2025-10-13.txt.

8) Lessons Learned

- Expo bundling requires using EXPO_PUBLIC_* (or extra) for client code.

- Centralize secrets: compute once at build time; don’t scatter process.env reads in app code.

- Use one HTTP helper so auth cannot drift.

- Avoid blocking UX on chain calls; provide fast fallbacks and confirm at send time.

- Always tag/branch stable milestones and snapshot configs.

9) What’s Next (AAB & QA)

- EAS AAB build with the same envs ticked (development/preview/production).

- Smoke tests on multiple devices (SDK 53/54):

  - Wallet tab: balances, NFTs, history load.

  - Send tab: warnings → fee confirm (token-only) → success.

  - History tab: fee matches Send; explorer link works.

- Add error toasts (non-blocking) for flaky networks.

- Phase-2: Multichain (BSC/Polygon) behind a flag—reuse the same auth helper.

10) Quick Commands (for future)

# Checkout checkpoint

git checkout v0.7.0-apk-stable-2025-10-13

# Make a hotfix branch from the tag

git checkout -b hotfix-from-apk-stable v0.7.0-apk-stable-2025-10-13

# Rebuild APK/AAB

npm ci

# Then run EAS build with the same env settings

End of Document – adds to previous Summary Documents (1–25)

Summary Document #27 — Crypto Pal (APK stable → Buy/Search UX)

Date: 2025-10-13
Scope: From the end of Summary #26 through the latest Buy tab “Search” experience + UI improvements, with APK stability maintained.

1) Where we started (carry-over from #26)

- APK build loop fixed: Root cause was Covalent 401 due to leaking ?key= vs using Basic Auth. We:

  - Centralized Covalent calls to a helper and removed query-string key usage.

  - Ensured EXPO_PUBLIC_COVALENT_KEY is set across development/preview/production.

  - Precomputed COVALENT_AUTH_B64 in app.config and read via expo-constants/extra.

  - Verified in APK logs: DEBUG COVALENT_KEY len=32 prefix cqt_ and COVALENT_AUTH_B64 len=44.

- App.js hygiene:

  - react-native-get-random-values + @ethersproject/shims.

  - Global Buffer polyfill.

  - Guarded debug logging for envs.

  - Removed redundant code safely (kept Expo Go working).

- Send flow (Sepolia):

  - Added 3-step warnings (irreversible warning → details confirmation → fee confirmation).

  - Implemented fast fee preview with timeouts/fallbacks; removed blocking UX.

  - Fee displayed in TOKEN (ETH) consistently, regardless of input unit.

  - Fixed address normalization (handles raw 40-hex without 0x).

- History tab:

  - Merged Covalent API tx + local “optimistic” tx (de-duped by hash).

  - Fee parity with Send flow (reads on-chain gasUsed × price).

  - UI: light blue cards, bold labels (Amount/Status/To/Fee), green “Confirmed”, red “Failed”, rounded unit toggle (Token/USD/Local).

  - Fixed Platform.select missing import.

- Rollback point created (Git):

  - Branch: apk-stable-2025-10-13

  - Tag: v0.7.0-apk-stable-2025-10-13

  - Message: “APK stable checkpoint: ExpoGo OK, APK OK, Covalent basic auth fixed, SendTab fast fees, History fee match”

2) Today’s goal

Add a third toggle — “Search” — to the Buy tab so users can:

- Browse/search all tokens supported by Transak,

- View price and basic info per token,

- Open a detail modal with price, trend, sparkline, and “About”,

- Jump into Buy flow for the selected token (via Transak) without destabilizing the current app.

3) What we built

3.1 Buy/Sell (no behavior changes)

- WebView Transak flows remain the same (staging base; region gating for US/CA).

- Auto-refresh assets on success via useAssets().refresh().

3.2 New “Search” tab

- Transak asset source: https://api.transak.com/api/v2/currencies/crypto-currencies

  - The API returns inconsistent shapes. We added defensive normalizers:

    - symbol: tries symbol, cryptoCurrencySymbol, ticker.

    - name: tries name, cryptoCurrencyName, fullName.

    - network: handles string/list/object; falls back to "sepolia" if missing.

    - contractAddress: tries multiple aliases; returns null if missing.

- Coin info enrichment: CoinGecko

  - search → map symbol|name to a CG id.

  - coins/markets for price + sparkline + change % (USD).

  - Detail modal:

    - simple/price for latest price.

    - market_chart for 1D/7D/1M/1Y/ALL price series (rendered as a lightweight line made from thin bars—no extra chart deps).

    - coins/{id} for About (stripped HTML).

- Logos:

  - Prefer CoinGecko image.

  - Fallback to TrustWallet Ethereum logo path when we have a valid ETH contract.

  - Else show initial letter avatar.

- Cards UI (Search list):

  - Left = logo, middle = symbol · name, network, price, right = “Details →”.

- Details modal UI:

  - Title: SYMBOL · Name, network

  - Price (USD), range chips (1D/7D/1M/1Y/ALL)

  - Lightweight sparkline (no libs)

  - “About” text (if available)

  - CTA: “Buy it Now” → logs a Transak URL configured for the selected symbol & network. (See Next Steps for deep-link integration.)

- UX safety & performance:

  - Virtualized list (FlatList).

  - Initial slice enriched via CoinGecko (first ~120 tokens); others appear without enrichment until queried.

  - Graceful fallbacks (no UI hard failure if a third-party API hiccups).

4) Key fixes along the way

- Transak ‘network’ error
Error: (r?.network || r?.networkName || 'sepolia').toLowerCase is not a function
Fix: Added robust pickNetwork() to safely coerce string/array/object/undefined → lowercased string (default "sepolia").

- Tab label type error (renderLabel)
renderLabel on TabBar caused a typing mismatch.
Fix: Removed TabBar customization entirely and replaced with a custom pill segmented control above the TabView (clean types, same look).

5) Current repo state (post-Search work)

- APK remains stable (Send/History fixes intact).

- Buy tab now has Buy / Sell / Search with the Search features listed above.

- The last formal tag is still:

  - Branch: apk-stable-2025-10-13

  - Tag: v0.7.0-apk-stable-2025-10-13

- The new Buy/Search code should be committed on top (recommend a new branch + tag; see “Snapshot” below).

6) How to snapshot today’s work (recommended)

- Create a new branch from your current working branch (the one with Search):

- git checkout -b buy-tab-search-2025-10-13

- git add -A

- git commit -m "Buy tab: Search + CG enrichment + details modal + segmented control"

- git push -u origin buy-tab-search-2025-10-13

- Tag it (lightweight or annotated):

- git tag -a v0.8.0-buy-search-2025-10-13 -m "Buy/Search UX: token list, price, details, modal chart, CTA"

- git push origin v0.8.0-buy-search-2025-10-13

- Snapshot build config (redact secrets):

  - Save these files as artifacts in the repo (or a private wiki page) with secrets redacted:

    - app.config.(ts|json) → include the extra block showing which keys are expected.

    - eas.json → all profiles present (development/preview/production).

    - A note of which env vars are required on EAS:

      - EXPO_PUBLIC_COVALENT_KEY (required)

      - EXPO_PUBLIC_ETH_RPC_URL (Sepolia default OK)

      - EXPO_PUBLIC_* for any other services (Transak/OneInch/etc.)

  - Include a snippet from recent APK logs confirming:

    - DEBUG COVALENT_KEY len=32 prefix cqt_

    - COVALENT_AUTH_B64 len=44

  - Save the commit SHAs for:

    - APK stable tag (v0.7.0-apk-stable-2025-10-13)

    - New Search tag (v0.8.0-buy-search-2025-10-13)

Example doc (commit into /docs/releases/2025-10-13-summary.md):

  - What changed

  - Required envs (list)

  - Build profiles used

  - Log proof lines (no secrets)

  - Screenshots/GIFs of new UI (optional)

7) What to watch / next steps

- Deep-link the “Buy it Now” CTA:

  - Option A: On modal CTA, navigate to the Buy tab and inject the Transak URL (selected token & network) into the Buy WebView’s state so it opens ready to purchase.

  - Option B: Replace the Buy WebView URL params on focus when a “pending selection” exists (saved in a small global store or param).

- Rate limits & caching:

  - CoinGecko can rate-limit; we already enrich a slice and lazy-load the rest. Consider caching CG ids in AsyncStorage to avoid repeated search calls.

- Logos beyond ETH mainnet:

  - For non-Ethereum chains, extend logo resolution (e.g., chain-specific repositories or CG images only).

- Production Transak:

  - Replace staging base/key with production when ready. Audit restricted regions list from your compliance source.

- Unit tests:

  - Add a simple test for pickNetwork() and pickContract() to guard against API shape changes.

8) Quick file index (major touched pieces)

- src/screens/Buy.tsx

  - New “Search” route, segmented control, details modal, CG enrichment, logo logic.

- (From earlier in this release train)

  - src/screens/SendTab.tsx

    - 3-step warnings, fast fee timeout/fallback, fees in token, non-blocking UX.

  - src/screens/HistoryTab.tsx

    - Merged local+remote tx, fee parity, UI polish, Platform import fix.

  - app.config.(ts|json)

    - Precompute COVALENT_AUTH_B64, surfaced via extra.

  - App.js

    - Shims, Buffer polyfill, safe env logging.

9) Current status (end of #27)

- ✅ Expo Go: OK

- ✅ APK: OK (Covalent 401 loop solved, Send/History stable)

- ✅ Buy tab: Buy / Sell unchanged, Search added with logos, live price, details modal (price/about/sparkline), “Buy it Now” CTA (logs URL; hook up deep-link next)

- 🔜 Next: Deep-link Buy from Search, extend logos beyond ETH, cache CG ids, prepare AAB once you’re happy with the new flows.

If you want, I can prep the small navigation glue so “Buy it Now” jumps the user back to Buy with the WebView preloaded for the chosen token.

Crypto Pal – App Development Summary #28 (Buy Tab & Search)

Last updated: 14 October 2025

1) Project context & goal

- App name: Crypto Pal

- Platforms: Android (first), then iOS

- Primary benchmark: Trust Wallet UX

- Mission for this workstream: Finish the Buy area with a strong Search experience and a smooth Transak on-ramp/off-ramp, including a details modal with live price + chart + “About”, and a deep-link from the modal to Transak with the selected asset prefilled.

2) High-level architecture (current)

- UI: React Native + Expo

- Routing: React Navigation

- Tabs: A custom segmented control (Buy / Sell / Search) above a hidden TabBar (renderTabBar={() => null}).

- WebView: react-native-webview to host Transak.

- Fiat/region: expo-localization to pick default fiat & detect restricted regions.

- Wallet: getWalletAddress() helper.

- State (handoff Search → Buy): zustand store useBuyIntent with { setIntent, popIntent }.

- Prices/Assets:

  - Transak /api/v2/currencies/crypto-currencies for the searchable asset list (symbol, network, contract).

  - CoinGecko for enrichment (logo, current price, about text, and charts).

- Caching/Preload:

  - “Prewarm” module to stage popular CoinGecko IDs, basic prices, and 7D chart before user opens Search.

  - Local in-session memoization maps for CG IDs, market rows, and chart slices.

- UI polish:

  - Token cards list with logo + price + % change (if available).

  - Modal with price now, range chips (1D / 7D / 1M / 1Y / ALL), line chart, About, and Buy it Now deep-link.

3) What we built (chronology)

- Base Buy & Sell routes

  - Embedded Transak in a WebView, composed the URL with makeTransakUrl(...), default STAGING + Sepolia for development.

  - Region guard (US, CA as restricted during staging) with a clear message.

- Search route (first cut)

  - Fetched Transak assets, normalized symbol, name, network, contractAddress.

  - Basic filter by text.

  - Details modal: fetched CoinGecko data ad-hoc (about/price/chart).

- Visuals & data enrichments

  - Token card shows price and logo (CoinGecko image; fallback to TrustWallet repo when on an Ethereum-like network with a contract).

  - Modal acquired about and chart; first chart version rendered with simple vertical bars (no extra libs).

- Deep-link from Search → Buy

  - Added zustand store useBuyIntent.

  - Buy it Now button: sets intent { symbol, network, contractAddress }, switches to Buy tab, and the Buy route consumes the intent to rebuild the Transak URL with the selected crypto prefilled.

- Modal UX fixes

  - Converted to a ScrollView inside the modal so “About” never pushes the graph off-screen.

  - Fixed layout so range chips remain visible; widened chips; added spacing.

- Chart iterations

  - Replaced vertical bars with a single-stroke sparkline for clarity.

  - Added basic axes labels and improved y-axis tick spacing so labels don’t overlap or cover chips.

  - Fixed “No chart data available” false positive when data arrives late.

- Stability & typing

  - Fixed onNavigationStateChange typing to WebViewNavigation.

  - Removed stray parentheses that made handlers appear as children (caused TS “ReactNode” errors).

  - Added unique keys for lists in the modal to silence “each child needs a key”.

- Performance & reliability

  - Added prewarm module to fetch:

    - a stable CG ID mapping for the “top coins”

    - a 7D chart slice and current prices

  - Added pull-to-refresh on the Search list.

  - Alphabetical sort for Search results for predictable browsing.

4) Problems we hit & how we solved them

A. TypeScript & WebView prop errors

- Symptoms: red squiggles on onNavigationStateChange; handler inferred as ReactNode.

- Cause: An extra ) in onError closed the tag early; wrong handler type.

- Fix: Remove the extra ); type handler as WebViewNavigation.

B. Missing module & implicit any

- Symptoms: Cannot find module '../store/useBuyIntent', implicit any in selectors.

- Fix: Added the zustand store file; added type annotations to selectors.

C. Chart not showing / slow, inconsistent across assets or ranges

- Root causes (combined):

  - CoinGecko rate limiting (429s) and bursty fetch pattern when opening a modal & switching ranges.

  - ID mismatch between Transak symbol/name and CoinGecko search results (ambiguous tickers).

  - Range mapping: CoinGecko interprets days=1|7|30|365|max; our UI initially defaulted only to 7D.

  - Late data: UI rendered “No chart data...” while the request was still pending or after the first render when data arrived.

- Fixes implemented:

  - Prewarm cache of popular IDs and 7D charts/prices so the first modal is instant.

  - Deterministic ID mapping: cache successful lookups (symbol|name → cgId) in memory; reuse across items.

  - Retry & backoff around CG calls (in the robust version).

  - Guarded the “No chart data” banner to only show when there’s a definite empty result (not “loading”).

  - Y-axis tick generation now clamps labels inside the chart bounds with consistent spacing.

D. Axes/labels overlap & layout

- Symptoms: y-axis labels overlapped range chips; top/bottom labels outside chart.

- Fix: Reserved fixed paddings, measured label heights, and limited to 4–5 ticks. Labels render entirely within the plot.

E. UI regressions after iterations

- Symptoms: Default blue TabBar reappeared; token cards lost logos/prices.

- Cause: Reintroducing old TabView config or an earlier file snapshot.

- Fix: Restored renderTabBar={() => null} and the latest Search renderers.

5) Where we are right now

Working features

- Custom Buy / Sell / Search segmented control (default TabBar hidden).

- Buy and Sell routes open Transak (staging) with region restrictions and correct fiat default.

- Search page:

  - Alphabetically sorted Transak assets, filter by symbol/name/network.

  - Token cards show logo + current price (when CoinGecko row present).

  - Pull-to-refresh.

- Details modal:

  - Price (USD), range chips (1D/7D/1M/1Y/ALL).

  - Smooth sparkline chart with consistent y-axis ticks kept inside plot area.

  - “About” section.

  - Buy it Now → deep-link to Buy tab with crypto prefilled in Transak.

- Prewarm logic: caches ID mapping and a first slice of prices/charts so top assets open faster.

Known limitations (to be tightened)

- CoinGecko is still occasionally spiky (global rate limits). Our current prewarm + retry smooths most cases, but heavy switching between ranges on many coins can still trigger delays.

- Some long-tail tokens can still fail CG ID resolution. We fallback to first search hit; better mappings will help.

6) Why Bitcoin/ETH sometimes had no graphs (root cause recap)

- Rate limits / burst fetch: Opening modal + immediately switching ranges produced back-to-back CG calls; when rate-limited, we saw empty series.

- ID ambiguity: BTC and ETH are stable, but when backing out and re-opening quickly, the ID lookup could race with other requests or be skipped on a cache miss.

- UI state: We showed “No chart data” too early (before the first successful response) and didn’t always retry.

Mitigations added: prewarm, memoized ID map, guarded empty-state banner, retries, and in-bounds y-axis rendering.

7) What changed in the code (high-value deltas)

- makeTransakUrl(...): parameterized Transak URL builder (BUY/SELL, symbol, network, contract).

- Zustand store useBuyIntent:

  - setIntent({ symbol, network, contractAddress }) from the modal.

  - popIntent() in BuyRoute to consume and apply to the Transak URL.

- WebView handlers: typed with WebViewNavigation; removed stray ) in onError.

- SearchRoute:

  - Normalize Transak rows (pickSymbol, pickName, pickNetwork, pickContract).

  - enrichWithCoinGecko(...): batch markets fetch, sparkline + change%.

  - Details modal fetchers (fetchAbout, fetchChart, fetchPriceNow) with guarded empty state.

  - Pull-to-refresh and alphabetical sort.

- Chart renderer:

  - Single-stroke sparkline.

  - Dynamic y-axis ticks with equal spacing and clamped labels.

8) Testing status

- Manual smoke tests on Android:

  - Search filtering: OK.

  - Popular coins (BTC/ETH/USDT): modal shows price, chart (7D), and About reliably after warm cache.

  - Range chips: 1D/7D/1M/1Y switch and redraw; ALL is supported via days=max (if CoinGecko returns enough points).

  - Deep-link: Buy it Now opens Buy tab and Transak with selected symbol and network prefilled.

9) Open items / next steps

- Harden CoinGecko reliability

  - Persist ID map + small history to disk (FileSystem) with a TTL (e.g., 24h) to survive app restarts.

  - Stagger range fetches; cancel in-flight request when a new range is selected.

  - Add a small in-process request queue and exponential backoff (jitter) for CG endpoints.

- More prewarm coverage

  - Expand the prewarm “top coins” list (BTC, ETH, USDT, USDC, SOL, BNB, XRP, DOGE, ADA, TON …).

  - Prewarm 1D and 1M in addition to 7D for those assets.

- Log & telemetry

  - Count 429s, rate of cache hits/misses, median modal time-to-content, and range switch latency.

- UX polish

  - Graceful message when rate-limited (e.g., “Fetching data… tap to retry”).

  - Optional mini-sparkline on each card (from sparkline_in_7d) with color by 24h % change.

- iOS pass

  - Quick run on iOS (WebKit flag already set) and visual tuning for safe areas.

10) Handover pointers

- Working file: your latest, high-fidelity src/screens/Buy.tsx (the “best so far” you uploaded).

- Supporting modules/files:

  - ../store/useBuyIntent.ts (zustand store for intent handoff)

  - ../utils/wallet.ts (returns wallet address)

  - Optional: ../srs/prewarm.ts (preload helper & drop-file pattern)

11) Quick troubleshooting checklist

- Blue TabBar visible? Ensure renderTabBar={() => null} on TabView.

- WebView handler squiggles? onError={(e) => ...} no stray ); handler typed as WebViewNavigation.

- No logos/prices? Confirm enrichWithCoinGecko ran (look for cgMap entries); check rate limit logs.

- Modal shows “No chart data” but line appears later? That means the data arrived after first render—now guarded; verify the latest build is in use.

- Buy deep-link not prefilled? Ensure setIntent is called and BuyRoute calls popIntent() in useFocusEffect, then rebuilds Transak URL with symbol and network.

12) Current “definition of done” for this phase

- ✅ Search list stable, sorted, filterable, with price & token logo.

- ✅ Details modal shows price, chart across ranges (subject to CG availability), and About.

- ✅ Buy deep-link fills Transak with the selected crypto & network.

- ✅ Region gating + default fiat selection.

- ✅ Pull-to-refresh; prewarm for faster first open.

- ✅ Y-axis labels always inside the chart; range chips accessible.

______________________________________________________________________________

Crypto Pal App Development Summary Document #29 (pre-apk Snapshot)

Crypto Pal App Development Summary Document #29 (Pre-APK Snapshot)

Date: 14 Oct 2025 (NZDT)
Scope: From initial review of summary docs through Buy > Search completion, Wallet & Pay UI polish, reliability/perf fixes, and creation of a pre-APK rollback point.

1) Where we started

- App goal: Ship CryptoPal (Android & iOS) with Buy/Sell/Search flows, Wallet, and Pay (Send/Receive), using lightweight market data enrichment and robust fallbacks.

- Context provided: Summary documents #1–27 and current codebase. Current focus was Buy Tab > Search nearing completion.

- Key open choices:

  - Deep-link strategy: (A) intent-on-CTA via zustand vs (B) “pending selection” + recompose Transak URL on focus.

  - Caching scope: Persist CoinGecko (CG) ID map & recent-chart cache with ~24h TTL.

  - Logo policy: Use CG images vs per-chain repos.

  - Search default sort: Alphabetical vs Top Market Cap.

  - Chart ranges: 1D/7D/1M/1Y/ALL (MAX).

  - Release flow: Whether to immediately create Play internal test builds.

Decisions confirmed (per product direction):

- Deep-link: Option B (keep a pending selection; recompose Transak URL on focus). Rationale: fewer edge-cases when returning from webviews or partial state, easier rollback, safer analytics.

- Caching: Yes—persist CG ID map + small recent-chart cache (24h TTL) using AsyncStorage/FileSystem.

- Logos: Use CoinGecko images now; revisit per-chain repos later.

- Default sort: Top Market Cap first (fallback to A–Z when enrichment missing).

- Ranges: 1D / 7D / 1M / 1Y / MAX.

- Release flow: Continue UI polish first; no AAB/APK yet until the UI is locked.

2) What we implemented

2.1 Buy > Search: stability, UX and performance

- Sort toggle: A–Z, Market Cap, Trending (% gain).

- Charts:

  - Evenly spaced Y-axis ticks; fixed “bunching” by dynamic min/max domain with small padding and consistent tick count.

  - Ensured graphs render across all time ranges; added graceful empty-state handling.

  - Retry affordance: tap-to-retry link for transient load failures.

- About section: Guaranteed rendering; added fallback path when CG description is absent.

- Rate-limit resilience:

  - Introduced a queued fetcher (tiny gap + backoff) to avoid CG 429s and transient nulls.

  - Fallback to Coinbase (or alternate) for price-only calls when CG endpoints hiccup.

- Caching:

  - src/lib/cgCache.ts and src/utils/cache.ts: CG ID map + small chart cache with ~24h TTL.

- Intent & deep-linking:

  - src/state/useBuyIntent.ts (pending selection) replacing ad-hoc store duplication; removed duplicate /store/useBuyIntent.ts to avoid ambiguity.

New/changed files (Buy/Search):

- src/screens/Buy.tsx (major updates: sort chips, graphs, retry, about fallback)

- src/lib/cgCache.ts (ID map & helpers)

- src/services/coingecko.ts (fetchers + backoff)

- src/utils/cache.ts (TTL cache)

- src/state/useBuyIntent.ts (pending selection store)

- src/prewarm/buySearchWarmup.ts (optional prewarm)

2.2 Wallet tab: visual parity with Search + clarity

- Header: “Wallet Home”. Added top padding for breathing space.

- Segmented chips: CRYPTOS/NFTs styled to match Buy tab chips.

- Pickers:

  - Labeled Network and Currency with centered headings.

  - Visible value display inside the box; transparent Picker overlay to maintain platform UX.

- Cards:

  - Same visual language as Search: larger cards, consistent typography.

  - Title: SYMBOL | Name with robust name resolver (e.g., ETH | Ethereum). Title-casing applied.

  - Balance line: Always visible and formatted (8 decimals).

  - Right column: Price on top-right, 24h % change underneath (green/red/neutral).

    - Preloads CG top-200; if a symbol is missing, a lazy resolver queries /search then /coins/markets once per symbol and caches the result.

  - Logo sizing: Final spec 70×90 (fills card height); rounded-rect fallback when no logo.

  - Shadow: #0368FF, radius 10, elevation 6.

2.3 Pay tab: tidy toggles & copy

- Pay > Tabs: SEND/RECEIVE now use the same rounded chips as Buy tab.

- SendTab copy:

“Enter details above then when correct select 'Send Payment'.”

- ReceiveTab copy: Instructional text above QR:

“This is the QR code of your Wallet. Show this to people you wish to receive crypto currency from. Your Wallet address is below.”

3) Issues we encountered & how we fixed them

3.1 CoinGecko request failures (nulls; long loads)

- Symptoms: Console warnings like CG fetch failed … null, graphs not rendering, long delays (~30–40s), sometimes ETH working after retry while BTC didn’t.

- Root causes: API rate limits, bursty parallel requests, occasional endpoint variability.

- Fixes:

  - Queued fetcher with micro-gap & exponential backoff; reduced parallel spikes.

  - Price fallback (e.g., Coinbase) when CG transiently fails.

  - Retry link in UI; caching hot paths (ID map & recent charts).

3.2 Chart visuals

- Symptoms: Y-axis labels bunched or extending above/below chart bounds; missing plots on some ranges.

- Fixes: Deterministic domain padding, fixed tick count, guard for empty data; ensured datasets resolve before render; added “Retry”.

3.3 TypeScript issues

- cb implicitly any, coingekoId possibly null.
Fixes: Explicit types on callbacks; normalized null | undefined to string | undefined via guards.

3.4 Duplicate store module

- Symptom: Both src/state/useBuyIntent.ts and src/store/useBuyIntent.ts existed.

- Fix: Removed duplicate in /store, aligned imports to /state.

4) Architecture notes (current state)

- State & navigation:

  - Lightweight Zustand store useBuyIntent for Buy deep-link pending state.

  - Screens use react-navigation; Buy detail modals hydrate from store + cache.

- Data layer:

  - coingecko.ts centralizes CG calls; queued fetch; optional Coinbase price fallback.

  - cgCache.ts + utils/cache.ts provide keyed TTL caches (24h) for ID maps + small chart windows.

- Rendering:

  - Charts configured with stable scales/ticks; defensive guards for sparse data.

  - Cards share a common design language across Buy/Search and Wallet.

- UX resilience:

  - Retry surfaces; visible loading/empty states; consistent labels (Network/Currency) and clear copy in Pay > Receive.

5) What’s in the tree now (high level)

- Updated: src/screens/Buy.tsx, src/screens/Wallet.tsx, src/screens/Pay/PayTabs.tsx, src/screens/Pay/SendTab.tsx, src/screens/Pay/ReceiveTab.tsx.

- New: src/lib/cgCache.ts, src/services/coingecko.ts, src/utils/cache.ts, src/state/useBuyIntent.ts, src/prewarm/buySearchWarmup.ts.

- Removed: duplicate src/store/useBuyIntent.ts.

6) Rollback points and how to revert

6.1 Earlier rollback (Buy/Search stable)

- Branch: release/v0.8.0-buy-search

- Tag: v0.8.0-buy-search-stable

Quick checkout:

git fetch --tags

git checkout v0.8.0-buy-search-stable

Rollback via PR:

git fetch --tags

git checkout -b rollback/v0.8.0-buy-search v0.8.0-buy-search-stable

git push origin rollback/v0.8.0-buy-search

# Open PR to main

6.2 Pre-APK snapshot (current)

- Commit: ffd58cc2e37c474d2b984232b0dedba39f5cea18

- Branch: release/pre-apk-2025-10-14

- Tag (annotated): v0.8.0-pre-apk-2025-10-14

Verification (already done):

git fetch --tags

git describe --tags --exact-match # v0.8.0-pre-apk-2025-10-14

git show v0.8.0-pre-apk-2025-10-14 --stat

Quick checkout (test locally):

git fetch --tags

git checkout v0.8.0-pre-apk-2025-10-14 # detached HEAD

# optional if you want to edit:

git checkout -b hotfix/from-pre-apk

Rollback main via PR:

git fetch --tags

git checkout -b rollback/pre-apk v0.8.0-pre-apk-2025-10-14

git push origin rollback/pre-apk

# Open PR: rollback/pre-apk -> main

Optional hardening: GitHub → Settings → Protected tags → add v0.8.0-pre-apk-2025-10-14 (and optionally pre-apk-*).

7) Next steps (post-snapshot)

- Proceed with APK/AAB build when ready (now that a reliable rollback exists).

- If further UI polish is desired, repeat the tag flow to create a new clearly named snapshot before each build.

Appendix A — Key UI specs for consistency

- Chips: rounded (radius 999), active #0A84FF background; inactive #e6ecff; heavy font weight.

- Wallet Cards: title SYMBOL | Name; balance line below; right column price + 24h%; logo 70×90; shadow #0368FF, radius 10, elevation 6`.

- Charts: ranges 1D/7D/1M/1Y/MAX; even Y-axis; retry link.

- Pay: SEND/RECEIVE chips; Receive copy above QR; Send helper copy clarified.

— End of Document —

Crypto Pal – Summary Document #30

0) Executive summary

- Goal (Phase 2A): Evolve the Phase-1 wallet into a multi-chain wallet (ETH Sepolia, BSC Testnet, Polygon Amoy) with working send/receive, balances, history, and Play Console distribution (Open testing).

- Status now:

  - Android APK (preview) and AAB (store) builds succeed via EAS; open-testing distribution works.

  - Wallet: multi-chain selector; balances + NFTs; fallback logic when Covalent is not supported on a chain.

  - Send: reliable sending with immediate “in-progress” spinner and robust gas handling.

  - History: unified, chain-aware list showing incoming/outgoing across the supported chains; robust sticky cache so receiver entries don’t disappear; optional explorer fallback when Covalent lags/not supported.

  - Docs: repo includes privacy policy, store listing text, and release README in /docs.

- Outstanding (Phase 2B+): expand token coverage (ERC-20 lists per chain), swaps/fiat onramps, deeper explorer indexing (mainnet keys), final Play production rollout.

1) Repository & branches

Remote: https://github.com/Crypto-Pal-Labs/crypto-pal-app.git
Main working branches mentioned:

- release/android-internal-test (used for the first APK/AAB efforts and Play testing)

- feature/multichain-phase2a (current multi-chain development stream)

Tags referenced:

- v0.8.0-pre-apk-2025-10-14 (already existed when we tried to create it)

Notable commits (from this thread):

- docs: add release guide, privacy policy, and Play listing assets

- chore: fix internal distribution and add mainnet RPC envs

- (Numerous config & code changes captured below; some earlier asset fixes may have been made without a dedicated commit message.)

2) Local/tooling environment

- Node: 22.x for EAS CLI; project builds specify Node 20.x on EAS profiles where needed.

- EAS CLI: initially 16.20.1 (upgrade available 16.22.0); used successfully to build APK/AAB.

- Expo SDK: expo ~53.x, react-native 0.79.x.

- Package manager: Yarn 1.x.

- PowerShell on Windows: used for scripting clean, git operations, and file tasks.

Common handy scripts (in package.json):

"scripts": {

"start": "expo start",

"android": "expo run:android",

"web": "expo start --web",

"clean:win": "powershell -NoProfile -ExecutionPolicy Bypass -Command \"Remove-Item -Recurse -Force node_modules,.expo,android\\app\\build -ErrorAction SilentlyContinue\"",

"clean": "rimraf node_modules .expo android/app/build",

"doctor": "expo-doctor",

"build:apk": "eas build -p android --profile preview",

"build:aab": "eas build -p android --profile production"

}

3) Assets & config (Phase 1 clean-up)

Issue encountered: Expo prebuild failed because ./assets/adaptive-icon.png didn’t exist (we had files like adaptive-icon.png.png, icon.png.png, etc.).
Fixes applied:

- Normalized asset names:

  - assets/adaptive-icon.png

  - assets/icon.png (CryptoPal CP icon)

  - assets/splash.png

  - assets/feature-graphic-1024x500.png (store)

- Updated app.config.js to point to the correct paths.

- Staged & committed correctly (avoiding the accidental deletions and double extensions).

Outcome: Prebuild and builds no longer fail on missing asset files; CP icon shows as the app icon.

4) EAS profiles & env variables

Profiles in eas.json:

- development: internal/debug

- preview: internal APK (used for quick sideload/test)

- internal / production: AAB (Google Play)

Public envs used (testnets first):

- EXPO_PUBLIC_COVALENT_KEY – Covalent API key (public; still handle carefully)

- EXPO_PUBLIC_ETH_RPC_URL – Sepolia RPC (Infura)

- EXPO_PUBLIC_BSC_RPC_URL – BSC Testnet RPC

- EXPO_PUBLIC_POLYGON_RPC_URL – Polygon Amoy RPC

- EXPO_PUBLIC_ETHERSCAN_BASE, EXPO_PUBLIC_BSCSCAN_BASE – explorers (testnets)

- WalletConnect project ID, 1inch keys/URLs, Uniswap test router, test USDC/WETH addresses, etc.

Mainnets (hidden in Phase 2A UI) but prepped in envs:

- EXPO_PUBLIC_ETH_MAINNET_RPC_URL

- EXPO_PUBLIC_BSC_MAINNET_RPC_URL

- EXPO_PUBLIC_POLYGON_MAINNET_RPC_URL

We kept UI limited to testnets for Phase 2A. Those mainnet URLs are present but can be omitted/empty if you want to hide mainnets in the app.

Optional (for History fallback, recommended longer-term):

- EXPO_PUBLIC_ETHERSCAN_API_KEY

- EXPO_PUBLIC_POLYGONSCAN_API_KEY

- EXPO_PUBLIC_BSCSCAN_API_KEY

These allow explorer backfill when Covalent lags or doesn’t support a testnet (e.g., Polygon Amoy).

5) Builds & distribution

APK (preview)

- Built with eas build -p android --profile preview

- Result installed and tested successfully. All major wallet functions worked.

AAB (store)

- Built with eas build -p android --profile production (or internal)

- Example artifact: https://expo.dev/artifacts/eas/xrVMK5uRQbaB2bu5jyiJc7.aab (from logs)

Google Play Console

- Created new app “Crypto Pal”.

- Set up Open testing; testers could install from Play and app functioned.

- Added store assets and privacy policy page:

  - /docs/legal/cryptopal-privacy-policy.html (simple static)

  - /docs/store/feature-graphic-1024x500.png

  - /docs/store/listing-suggested-text.txt

- Verified that open-testing link works for external users.

6) Multi-chain (Phase 2A) – what we changed

6.1 Chain registry

src/config/chainRegistry.ts

- Introduced a structured EvmChain type with:

  - chainId, name, shortName, covalentChainId

  - rpcUrls, explorerBase, nativeSymbol (ETH|BNB|MATIC)

  - testnet flag

- Populated testnets first: ETH Sepolia (default), BSC Testnet, Polygon Amoy.

- (Mainnets included but hidden in UI for Phase 2A.)

6.2 Chain context

src/hooks/useChain.ts (and surrounding changes)

- Provided a chain object + list of chains.

- Made Wallet and other screens read the active chain from this hook.

6.3 Wallet UI (picker + cleanups)

src/screens/Wallet.tsx

- Replaced currentChain/setCurrentChain with { chain, chains, activeChainId, setActiveChainId }.

- Picker lists available testnets; balances/tx views respect active chain.

- Fixed TypeScript index access (chains[key]) logic to use safe keys.

6.4 Balances + NFTs

src/hooks/useAssets.ts

- Primary source: Covalent (/balances_v2) on supported chains.

- Fallback for unsupported chains (e.g., Amoy, 501 from Covalent):

  - RPC—fetch native balance via ethers provider.

  - Price map via CoinGecko (for USD/local currency).

  - NFTs omitted in fallback (can be added later).

- Added retries, timeouts, and focus-based refresh to keep UI responsive.

6.5 Send flow

src/screens/SendTab.tsx

- Immediate spinner while signing/sending.

- Gas estimation tightened to avoid underpricing; better error paths.

- Success modal fed with structured tx details (hash, fee, amount, chain).

6.6 History – the tricky bit (now robust)

src/screens/HistoryTab.tsx (complete rewrite)

- Primary source: Covalent /transactions_v3 across active Phase-2A chains.

- Sticky cache (AsyncStorage):

  - Stores RPC-detected incoming txs for ~30 minutes.

  - Never overwritten with empty results; merges new hits into existing.

  - Prevents the “shows for 1–2 minutes then disappears” symptom.

- RPC backfill:

  - On screen open, do a wider one-shot lookback (default ~60 blocks) to catch incoming that happened before opening the app.

  - Lightweight poller then checks a short lookback window (e.g., ~12 blocks) to catch fresh arrivals without spamming.

- Explorer fallback (optional):

  - If you provide Etherscan/Polygonscan/BscScan API keys, we backfill even when Covalent doesn’t support (e.g., Amoy) or lags.

Result:

- Receiver history shows incoming ETH & MATIC even if Covalent is slow/unsupported; entries stick in list; screen loads fast and only refreshes on focus/pull.

7) Docs added to repo

Inside /docs:

- README.md: release notes/checklist & how-to.

- legal/cryptopal-privacy-policy.html: simple privacy policy page (sufficient for app listing).

- store/feature-graphic-1024x500.png: Play asset.

- store/listing-suggested-text.txt: suggested long/short descriptions.

- Snapshots (config/env) for traceability:

  - app.config.2025-10-13.snapshot.js

  - package.json.2025-10-13.snapshot.json

  - eas.2025-10-13.snapshot.json

  - eas-env-*.json

  - checksums-2025-10-13.txt

- .gitignore updated to ignore play-service-account.json and eas.backup.json.

8) Known issues we hit & how they were resolved

- Assets not found (Expo prebuild)
Symptom: ENOENT: ./assets/adaptive-icon.png
Fix: Normalize asset names; update paths in app.config.js.

- Covalent 501 on Polygon Amoy
Symptom: “Chain matic-amoy not supported.”
Fix: useAssets + HistoryTab fallbacks to RPC (and optional explorer), with clean retries.

- Send felt slow / no immediate feedback
Fix: spinner on press, simplified gas logic, clean error surfaces.

- Receiver history disappears after a minute
Root cause: later refresh overwrote earlier RPC-found entries.
Fix: sticky cache that never shrinks to empty and always merges new hits; one-shot backfill.

- TypeScript typing glitches
Fix: strict literal casting ("sticky" as const) and correct array shapes.

9) Current App behavior (Phase 2A)

- Chains visible: ETH Sepolia, BSC Testnet, Polygon Amoy.

- Wallet Tab:

  - Picker to switch networks; balances (Covalent or RPC fallback); NFTs on supported chains.

- Pay → Send:

  - Reliable send on selected chain with spinner, success modal, and explorer link.

- History Tab:

  - Shows all transactions across Phase-2A chains; fast load; entries persist (sticky) while third-party indexers catch up.

10) What’s next (recommended plan)

A. Stabilize Phase 2A for wider open testing

- Add free explorer API keys (ETH/Polygon/BSC) to EAS env (non-secret “public” keys are fine) to improve backfill on testnets.

- Run through a simple QA checklist:

  - Send/receive ETH (Sepolia) both ways; verify appears in both wallets’ histories after relaunch.

  - Send/receive MATIC (Amoy); same verification.

  - Turn Airplane mode on/off between send and open to simulate indexing delay; confirm sticky persists.

B. Phase 2B – Token lists and ERC-20

- Add token metadata per chain (symbol, address, decimals).

- ERC-20 balance via Covalent or eth_call fallback.

- UI to add/hide custom tokens.

- Price mapping for common ERC-20s (Coingecko IDs).

C. Phase 2C – Swaps / On-ramp

- Integrate 1inch/Uniswap testnet routing for demo swaps.

- Transak sandbox (already have a staging key) for fiat on-ramp demo.

D. Production readiness

- Decide on package ID (e.g., cryptopal.trade.app). If changing from your current package, do it before releasing to production (package IDs cannot change after publishing).

- Finalize privacy policy URL (host it; current /docs/legal is suitable for content).

- Harden error handling and analytics (non-PII telemetry).

- Move to mainnets (Phase 3): wire mainnet RPCs, token lists, and real explorer keys; expand Compliance checks.

11) Handy command snippets (for new collaborators)

Check envs available for builds

eas env:list

Build preview APK

yarn build:apk

Build store AAB

yarn build:aab

Start local dev (clear cache)

npx expo start -c

Commit docs update

git add docs

git commit -m "docs: update summary and store/legal assets"

git push

12) File map – key code touched

- app.config.js – app name, icons, splash, Android package, plugins (kept aligned with assets).

- eas.json – profiles (development, preview, internal, production), envs per profile.

- src/config/chainRegistry.ts – authoritative chains list for Phase 2A.

- src/hooks/useChain.ts – chain context (activeChainId, setActiveChainId, etc.).

- src/hooks/useAssets.ts – balances + NFTs via Covalent, with RPC fallback and pricing.

- src/screens/Wallet.tsx – multi-chain selector wiring + balances view.

- src/screens/SendTab.tsx – UX/spinner; gas and error handling; success details.

- src/screens/HistoryTab.tsx – unified history (Covalent + RPC sticky + explorer optional).

- src/lib/covalent.ts – thin covalentGet wrapper with auth header + retries.

13) Risks & mitigations (short)

- Third-party indexing delay (Covalent/explorers):
Mitigated with RPC sticky cache and one-shot wider backfill.

- RPC instability on public endpoints:
Retries + timeouts; consider adding backup RPC URLs per chain.

- Testnet churn (contracts/tokens):
Keep minimal hard-coded lists; allow custom tokens (Phase 2B).

14) Final note

This document is the hand-off state for Phase 2A (multi-chain, testnets). It captures the fixes for the thorny Receiver history problem and the surrounding infra (assets, builds, Play testing). You can safely continue here toward Phase 2B (token lists/ERC-20), Phase 2C (swaps/on-ramp), and eventually Phase 3 (mainnets + production).

Crypto Pal — App Development Summary Document #31

Date: Thu Oct 16, 2025 (NZT)

Scope: Continuation from Summary Document #30. Tracks the end of Phase 1 into Phase 2A work on feature/multichain-phase2a, focused on History, Send, and Wallet tabs stability, multi-chain token sending UX, and creating a clean rollback point.

Where We Started

- Branch: feature/multichain-phase2a (up-to-date with origin at session start)

- Status from #30: Phase 1 complete. Multi-chain Phase 2A start tag created earlier (v0.9.0-phase2a-start).

- Immediate blocker: History Tab not reliably displaying incoming (receiver) transactions; long refresh spinner (~30–40s).

- Goal:

  - Fix History incoming visibility without destabilizing the app.

  - Reduce History refresh/spinner time.

  - Update Send Tab to pick from all owned assets across chains, not only the currently selected Wallet network list.

  - Ensure Wallet balances reflect sends immediately (sender balance drop), and newly received tokens appear even when indexers lag.

  - Establish a stable rollback point once everything works.

Key Issues Observed

- History Tab (incoming missing):

  - Incoming transfers not always appearing for receiver accounts.

  - Long blocking refresh (~30–40s) made the tab feel unresponsive.

- Send Tab (asset picking):

  - Picker was tied to the Wallet Tab’s visible network, forcing users to change the Wallet’s network first.

  - Requirement: picker should list all tokens the user owns across all supported chains.

- Post-send state:

  - Some runs showed: transaction “succeeded” and appeared in both sender and receiver History—but sender balances didn’t drop and receiver token didn’t show in Wallet until indexers caught up.

- Non-18-decimal tokens:

  - Wallet filtering and display assumed 18 decimals (e.g., formatEther), causing wrong display and filtering for tokens like USDC (6 decimals).

What We Changed (Final Accepted State)

1) History Tab

- Sources combined:

  - Covalent transactions_v3 (native) + Covalent transfers_v3 (ERC-20) for authoritative history data.

  - RPC fast path lookback for:

    - native incoming (block tx scan), and

    - ERC-20 incoming (log scan on Transfer topic with to == owner).

- Sticky cache:

  - Retains recent incoming rows locally (rxCache_v1:<addr>) with TTL, to avoid losing receiver rows on pull-to-refresh / slow indexers.

- Faster UX:

  - Early sticky paint, soft timeouts on first loads, staggered poller schedule to surface fresh IN transactions quickly.

- Rendering:

  - Token rows show token units (symbol + decimals), native rows show TOKEN/USD/LOCAL as selected.

Net effect: Incoming transactions (native + ERC-20) appear promptly, persist across refreshes, and long blocking spinners are gone.

2) Send Tab

- Asset picker redesigned to list all owned assets across all chains:

  - Native balances via RPC per chain.

  - Token balances via Covalent per chain.

  - Cached index in assetIndex_v1:<addr> for quick reopens.

- ERC-20 sending supported (contract transfer() flow with per-token decimals).

- Fee strategy: EIP-1559 aware with sensible floors (chain-specific minimums), gas limit estimation with safe fallbacks.

- Post-success updates:

  - localTxs updated so History shows the sent tx immediately.

  - Invalidate-bump key assetsInvalidate:<addr>:<chainId> written to trigger an instant Wallet refresh on the correct network.

  - Optimistic update of the asset index cache so the picker shows new balances right away.

Net effect: Users can pick any asset they own across networks; sends complete with correct fee handling; Wallet reflects changes immediately.

3) Wallet Tab

- UI kept intact (rolled back after a brief regression). No layout changes.

- Correct decimals everywhere:

  - Filtering & formatting now use formatUnits(balance, contract_decimals ?? 18).

  - ETH still applies the existing localBalanceDelta behavior.

- Fast refresh:

  - Wallet listens to the invalidate-bump key to refetch within ~1–2s after a send.

Net effect: Accurate balances (including non-18-decimals), UI preserved, fast post-send feedback.

4) Assets Hook (useAssets)

- Unified Covalent path (native + tokens), with RPC fallback for native when necessary.

- Propagates token meta: contract_address, contract_decimals, contract_name for precise formatting.

- Watches the invalidate-bump key and performs an immediate internal refresh when set.

Debug/Regression and Resolution

- A first pass replacement caused Wallet UI to render as a skeleton and History incoming to drop.

- We reverted UI assumptions, keeping original Wallet layout and only inserting small, safe changes (decimals & refresh logic).

- History was restored with the combined Covalent + RPC logs + sticky approach that maintained earlier success for incoming rows.

- TypeScript error (FlatList<BalanceItem> vs NFTItem[]) fixed by rendering two typed FlatLists (one for crypto, one for NFTs).

Git Workflow Log (Key Points)

Note: The repo and commands executed from C:\crypto-pal-safety-sep16.

- Working branch throughout: feature/multichain-phase2a

Early context (from #30 end)

- Checked out branch; attempted git pull --rebase but had unstaged changes.

- Created tag: v0.9.0-phase2a-start (Phase 2A start) and pushed it.

This session — accepted changes & stabilization

- Committed fixes (Wallet decimals + fast invalidation, History incoming w/ RPC logs, SendTab asset picker across chains, etc.).

- Confirmed everything works (History incoming + Wallet UI + Send picker).

- Created rollback point:

  - Committed: stable: Wallet UI restored, token decimals fixed, History incoming restored, SendTab asset picker

    - Commit: ff98c50d22d2a42cbd61883b89e19c17192e81d1 (short: ff98c50d)

    - Files changed (summary):

      - src/hooks/useAssets.ts

      - src/hooks/useChain.ts

      - src/hooks/useHistory.ts

      - src/hooks/useProvider.ts (new)

      - src/lib/covalent.ts

      - src/screens/HistoryTab.tsx

      - src/screens/Wallet.tsx

  - Created a stable branch: release/phase2a-wallet-history-stable (pushed to origin).

  - Created an annotated tag: v0.9.1-wallet-history-stable pointing to ff98c50d (pushed to origin).

  - Verified:

    - git rev-parse --short HEAD → ff98c50d

    - git show --stat v0.9.1-wallet-history-stable shows the tag, commit, and changed files.

    - git log --oneline -n 5 lists recent stabilization commits.

Outcome: A reliable rollback point exists both as a branch and a tag on GitHub.

Current State (End of Summary #31)

- History Tab

  - Displays native & ERC-20 incoming & outgoing reliably.

  - Soft/fast refresh; sticky cache prevents losing recent incoming on refresh.

- Send Tab

  - Asset picker shows all owned assets across chains (native + ERC-20).

  - ERC-20 transfer flow enabled; fee estimation with floors and fallbacks.

  - Post-send: History updates immediately; Wallet refreshes within ~1–2s.

- Wallet Tab

  - Original UI fully intact.

  - Correct decimals for all tokens; ETH still supports local delta.

  - Fast refresh tied to invalidate bump.

- Git Safety Net

  - Branch: release/phase2a-wallet-history-stable

  - Tag: v0.9.1-wallet-history-stable → ff98c50d

Known Constraints / Notes

- Wallet remains chain-scoped for display (by design). To view a newly received token, the user should set the Wallet Network to the token’s chain.

- Fiat pricing beyond native is still based on available mappings; token quote coverage may vary by ticker.

- Covalent/API rate limits & availability can affect initial load speed; soft timeouts ensure UI remains responsive.

Suggested Next Steps (Phase 2A+)

- ERC-20 Approvals & Safety

  - Add pre-flight allowance checks and friendly warnings on large sends / new contracts.

- Receive UX

  - Add per-chain QR codes and deep links (payment request URIs) to streamline receiving across chains.

- Price Coverage

  - Expand token → price-id mapping (or on-chain price oracles) to improve fiat display for long-tail tokens.

- Background index health

  - Telemetry for soft timeout / fallback hit-rates to monitor indexer health by chain, and to auto-tune lookbacks.

- Release hygiene

  - Create a GitHub Release from v0.9.1-wallet-history-stable with these notes; add branch protection for the stable branch.