Crypto Pal – Phase A Summary & Rollback Anchor (2025-10-23)

0) Why this document

This is a hand-off/continuation note so anyone can pick up from here without re-reading chat logs. It captures the goal, the plan, what went wrong along the way, how we fixed it, and the exact Git state we locked in for rollback.

1) Product goal (confirmed)

Crypto Pal is a multi-chain wallet that can buy/sell and hold crypto across all chains supported by Transak. Our app should:

- Show accurate balances and fiat values for supported assets.

- Show all transaction history (sends/receives, Transak buy/sell, ERC-20 transfers) across chains in chronological order.

- Remain robust even when third-party APIs (e.g., on testnets) are partially unavailable.

Architectural principle: Favor mainnet-first data providers (Covalent) and add fallbacks (RPC scans + chain explorers) to keep the UI working everywhere (including Amoy testnet).

2) Where we started (high-level)

- Wallet Tab showed $0.00 for Polygon Amoy despite having 2.5 MATIC.

- History Tab often showed no transactions, especially on Amoy.

- Build/bundle friction:

  - @noble/hashes export warning (non-blocking, noisy).

  - Import order/duplicate symbol issues (isCovalentSupported).

- Encoding artifacts in UI (e.g., â€”).

3) Key decisions we made

- Capabilities matrix (capabilities.ts) to declare what Covalent supports per chain (balances, txs).

  - Example: matic-amoy marked unsupported for both classes → we use RPC/explorer fallbacks.

- Wallet fiat pricing:

  - Primary: Covalent quotes where available.

  - Fallback: CoinGecko Simple Price by symbol.

  - Extra safety: Binance price fallback for MATIC (ensures non-zero display on Amoy). Added logs: [WALLET_PRICE] binance usd fallback: ….

- History data sources (merged):

  - Covalent native tx (transactions_v3) where supported.

  - Covalent token transfers (transfers_v3) where supported.

  - Explorer fallback for Amoy (Polygonscan Amoy). When it returns status=0, don’t block UI.

  - RPC lookbacks (provider scan):

    - Native IN & OUT (block transactions where to===owner / from===owner).

    - ERC-20 IN/OUT via Transfer event logs.

  - Sticky cache: we persist a merged, deduped list in AsyncStorage with TTL to avoid blank screens and reduce network flapping.

- History UX

  - Toggle per card: TOKEN / USD / Local; Local currency auto-detected via expo-localization.

  - Progressive paint: show what we have quickly, then enrich (instead of spinner purgatory).

- Wallet Total

  - Sum all loaded balances (across chains), using per-row fiat quotes or symbol price fallbacks.

4) Notable issues & how we resolved them

4.1 MATIC on Amoy showed $0.00

- Cause: Covalent doesn’t quote Amoy (testnet); CG sometimes rate-limits; no local price → $0.00.

- Fix: Add Binance USD fallback for MATIC (and ensure cache & logs). Wallet now shows realistic fiat on Amoy.

4.2 History had no transactions on Amoy

- Cause: Covalent 501 (unsupported), and Polygonscan Amoy often returns status=0/empty.

- Fix: Add RPC lookbacks for native (IN/OUT) and ERC-20 (Transfer logs). Merge & dedupe across sources; emit counts per chain.

4.3 Local currency toggle always $0.00

- Cause: Price map didn’t always include Local values (e.g., NZD) or fell back to 0 on first render.

- Fix: Ensure priceMap.local is populated (CG vs_currency or stable USD*FX path) before rendering; progressive updates don’t regress TOKEN/USD when local is pending.

4.4 Spinner kept spinning / page took minutes

- Cause: Serial network calls & retries waiting on slow/empty providers; repeated explorer calls on Amoy returning status=0.

- Fix:

  - Progressive fetch per chain → immediate paint of whatever succeeded.

  - Add timeouts (soft + hard) to calls, and avoid retry storms on status=0.

  - Cache last-known transactions (sticky) to avoid blank initial UI.

4.5 Encoding / typography artifacts (e.g., â€”)

- Fix: Replace with ASCII or proper unicode constants in JSX; avoid copy-paste artifacts.

5) What the code does now (behavioral summary)

- Wallet Tab

  - Total Balance: sums all tokens across all chains currently loaded by the data layer, using Covalent quotes or CG/Binance fallback.

  - MATIC on Amoy shows a non-zero USD price and a 24h% (via CG or symbol search) without breaking other chains.

- History Tab

  - On focus: start with sticky cache, kick off multi-source fetches per chain.

  - Sources merged (and deduped) into a single list by (hash, chainId, native/token, from, to, amount), then sorted by timestamp desc.

  - Toggle on each row switches Token/ USD/ Local amounts correctly; Local comes online as soon as price map is ready.

  - Amoy: when explorer returns empty, RPC lookbacks fill both sender and receiver sides for native and ERC-20 transfers.

6) Observability (logs you’ll see)

- [ASSETS_DEBUG] – wallet balances path (Covalent vs RPC).

- [COVALENT] – outgoing Covalent requests and response size.

- [WALLET_PRICE] – Binance price fallback events.

- [HISTORY_DEBUG] – merged counts per chain by source (native/token/rpcIn/rpcOut/etc.).

- (When enabled) [EXPLORER_NATIVE] / [EXPLORER_TOKEN] – explorer responses including status/message.

These are intentionally verbose during development and can be gated by a debug flag for production.

7) Known limitations / expectations

- Amoy explorer instability is expected; RPC lookbacks cover recent history. Very old Amoy history may require deeper scans (increase lookback range if needed).

- Rate limits: CoinGecko/Explorer endpoints can rate-limit in bursts. Progressive paint + sticky cache mitigate UX impact.

- Zustand persist warning (cp-active-chain) is non-blocking in Expo Go; will not affect a release build.

8) Final Git state (ROLLBACK ANCHOR)

Branch: fixes/post-build-faults-2025-10-22

HEAD commit:

a1b11cbed5f91be1eebfc443448033802ed2a399

"history: progressive paint + Amoy sweep + robust local toggle (ready for build)"

Annotated tag (points to the same commit):

v0.4.2-history-amoy-progressive

Verification commands (already run):

# HEAD and tag point to the same commit

git rev-parse HEAD

→ a1b11cbed5f91be1eebfc443448033802ed2a399

git rev-parse "v0.4.2-history-amoy-progressive^{commit}"

→ a1b11cbed5f91be1eebfc443448033802ed2a399

# Tag type (annotated)

git cat-file -t "v0.4.2-history-amoy-progressive"

→ tag

# Tag exists on remote

git ls-remote --tags origin v0.4.2-history-amoy-progressive

→ refs/tags/v0.4.2-history-amoy-progressive

Build anchor branch (optional but created):

release/build-anchor-2025-10-23

Tracks origin/release/build-anchor-2025-10-23 and points at v0.4.2-history-amoy-progressive.

Previous tags in this phase

- v0.3.0-wallet-fiat-pct-fallback – Wallet: Binance USD price fallback + 24h% fallback; Amoy RPC balance path.

- v0.4.0-history-rpc-sweep-erc20 – History: initial multi-source merge (native + ERC-20) + dedupe.

- v0.4.1-history-rpc-sweep-erc20 – History: post-v0.4.0 tweaks, improved toggles and sweep depth.

- Current: v0.4.2-history-amoy-progressive – Finalized progressive paint, Amoy RPC/explorer integration, reliable Local toggle.

Rollback instructions

To branch off this exact snapshot safely:

git checkout -b hotfix/from-v0.4.2 v0.4.2-history-amoy-progressive

To force a branch back to this commit (destructive reset; only if intended):

git checkout fixes/post-build-faults-2025-10-22

git reset --hard v0.4.2-history-amoy-progressive

git push -f

9) What’s next (release checklist)

- APK/AAB build from release/build-anchor-2025-10-23 (or the tag).

- Smoke tests on both devices (A24/S20):

  - Wallet shows non-zero MATIC on Amoy with fiat + %.

  - History loads within reasonable time; shows last transactions on Sepolia and Amoy (send/receive + ERC-20 if any).

  - Toggle TOKEN/USD/Local per card updates amounts correctly.

- Transak buy/sell events appear in history (Covalent transfers + RPC logs where applicable).

- Optional: gate debug logs behind a __DEV__/env flag for production builds.

10) Lessons learned / guardrails

- Always assume testnets have partial/unstable coverage across analytics APIs; design fallbacks from day one.

- Progressive paint beats spinner-only UIs: cache → fast sources → slow sources.

- Keep dedupe logic strict (hash+chain+native/token+endpoints+amount) to avoid dupes while merging many sources.

- Add structured logging with clear tags; make it easy to toggle verbosity for prod.

End of summary – safe point: v0.4.2-history-amoy-progressive

Project Summary — Continuation (from v0.4.x → v0.5.0 “APK/AAB-ready”)

1) Where we left off (prior summary snapshot)

- Wallet tab showed per-asset balances; MATIC on Polygon-Amoy could show $0.00 if Coingecko had gaps.

- History tab existed but was chain-scoped and sometimes missed P2P/ERC-20 transfers, especially on Amoy.

- Build flow was mixed (Yarn/NPM), and we wanted reproducible, CI-friendly builds.

2) New goals for this phase

- Wallet tab

  - Always show fiat value for testnets (Amoy) and mainnets (no $0.00).

  - Fix the Network picker label glyph/“symbol over A” rendering glitch.

  - Keep 24h% change visible and correct.

- History tab

  - Show all transactions (native + ERC-20) across supported chains, including Polygon-Amoy.

  - Remove the >5-minute spinner: progressive paint and background prefetch, plus sensible timeouts.

  - Fix “Local currency” toggle so amounts show properly (no $0.00 when USD is available).

- Build system

  - Standardize on npm with package-lock.json.

  - Ensure EAS build health: correct env, linked project, reproducible outputs.

- Versioning & rollbacks

  - Create clear, human-readable tags and anchor branches for safe rollbacks.

3) What we changed (code & behavior)

3.1 Wallet tab (src/screens/Wallet.tsx)

What was wrong

- Coingecko sometimes returned 0 for MATIC (Amoy → non-priced), making fiat $0.00.

- Network picker labels showed a stray glyph “above A”.

- Local currency sometimes stuck at $0.00.

What we did

- Added a “strong” price pipeline:

  - Primary: Coingecko (/simple/price) → USD + Local (if available).

  - Fallback: Binance USDT ticker (e.g., MATICUSDT) to get USD price, then FX (exchangerate.host) to compute Local.

  - Result: if Coingecko falls back to 0, Binance+FX fills it and Local toggles display correctly.

- Preserved ETH pending delta visualization but kept it out of pricing math for non-ETH.

- Picker glyph fix: use the plain text label (c.shortName || c.name) inside the display row and ensure the overlay Picker doesn’t leak layout artifacts (no stray icon characters).
(The glyph issue was not data—just how the overlayed Picker + custom label were arranged.)

- Kept 24h% change by querying Coingecko /coins/markets on mount for majors and per-symbol backfill when an unknown token appears (queued, rate-limited).

Outcome

- MATIC on Amoy now shows a non-zero USD/local fiat value consistently.

- Network picker shows human-readable chain names with no stray glyphs.

- 24h% and fiat lines are stable.

3.2 History tab (src/screens/HistoryTab.tsx)

What was wrong

- Only showed txs for current chain (not multi-chain).

- On Amoy (Polygon testnet), Polygonscan can return status=0/NOTOK, and Covalent may not have coverage → spinner purgatory and missing txs.

- Local currency toggle sometimes stayed at $0.00.

What we did

- Multi-source, multi-chain aggregation with progressive paint:

  - Covalent native (transactions_v3) when supported.

  - Covalent ERC-20 (transfers_v3) for token movements.

  - Explorer fallback (Amoy): try Polygonscan (when it returns data).

  - RPC sweep:

    - Native incoming/outgoing by scanning recent blocks (bounded lookback).

    - ERC-20 incoming/outgoing via Transfer event logs.

  - Sticky cache (AsyncStorage) for recent txs so users see something immediately while fetchers race in the background.

- Performance

  - Added hard timeouts per source; non-responsive sources no longer block the UI.

  - Progressive paint: render what we already have (sticky) and append as each source resolves.

  - Reduced poll frequency + ensured timers are cleared on blur/unmount to prevent runaway logs/spinners.

- Local currency toggle

  - Shared the same price map approach as Wallet (USD from CG/Binance → Local via FX).

  - Token amounts use token symbol price when available; otherwise show raw token units (never a misleading $0.00 if we don’t know the price).

- Deduping

  - Normalized tx keys across sources (hash:chainId:assetKey:from:to:amount) to avoid duplicates when explorer/RPC/Covalent overlap.

Outcome

- Amoy send/receive txs (native and ERC-20) show up reliably.

- Screen shows cached + new results quickly instead of a long spinner.

- USD and Local toggles compute amounts from a robust price map (no stuck $0.00 if USD is known).

3.3 Build system & environment

What we changed

- Standardized on npm; added package-lock.json (committed).

- Removed yarn.lock from repo to prevent EAS from selecting Yarn.

- Verified with npx expo-doctor → 16/16 checks passed.

- npx expo install --check confirmed SDK deps in alignment.

- Ensured EAS project linked; owner set in dynamic app.config.js.

- Updated eas.json profiles:

  - preview → APK (internal distribution).

  - internal / production → AAB (app-bundle).

- Covalent key rotated: updated .env and .env.development and aligned with EAS profile env fields when needed for cloud builds.

Outcome

- APK build: success (Step B in your logs).

- Ready for AAB build with the same codebase and env.

4) Git milestones: tags, branches, and anchors

(All branch/tag creations were done from the working branch
fixes/post-build-faults-2025-10-22 unless noted.)

Earlier milestones (already in the previous summary)

- v0.3.0-wallet-fiat-pct-fallback → Binance USD fallback + 24h% fallback + dash fix
(tag pointed at b217fff9a)

- v0.4.0-history-rpc-sweep-erc20 → first full history sweep
(tag created; your checks showed the tag existed on origin)

- v0.4.1-history-rpc-sweep-erc20 → post-0.4.0 tweaks (commit 6f7155c24)

- v0.4.2-history-amoy-progressive → progressive paint + Amoy sweep + solid local toggle
(commit a1b11cbed; anchor branch release/build-anchor-2025-10-23)

- NPM lockfile and build system alignment:

  - bd48c6096 → add package-lock.json

  - d668dd6f2 → remove yarn.lock, standardize on npm

Final checkpoint for this phase

- Tag: v0.5.0-apk-aab-ready
“APK/AAB-ready checkpoint: Wallet label fix + stable Amoy history (RPC) + instant paint”
→ created at current HEAD after all Wallet/History/build fixes.

- Anchor branch: release/build-anchor-2025-10-23-final → points to the same commit as the tag.

How to verify on your machine

git rev-parse HEAD

git rev-parse "v0.5.0-apk-aab-ready^{commit}"

git cat-file -t "v0.5.0-apk-aab-ready"          # should print: tag

git ls-remote --tags origin v0.5.0-apk-aab-ready

How to roll back later (non-destructive)

git fetch --all --tags

git switch -c hotfix/from-v0.5.0 v0.5.0-apk-aab-ready

5) Lessons learned & guardrails

- Always progressive-paint user history:

  - Show sticky cache immediately; fetch in background; append as sources resolve.

- Bounded lookbacks + timeouts:

  - Avoid long spinners by bounding RPC/explorer windows (e.g., last N blocks) and hard timeouts.

- Dual price sources:

  - Coingecko is convenient; Binance+FX is essential for USD→Local when CG is missing pairs (esp. testnets).

- Global env hygiene:

  - Keep .env files in dev; mirror public runtime keys in eas.json for EAS cloud builds (or EAS Secrets).

- One package manager:

  - Use npm + package-lock.json in CI and local dev for reproducibility.

6) Current status (now)

- Wallet tab

  - Network picker label rendering fixed.

  - Fiat displays correctly across USD/Local, including MATIC on Amoy.

  - 24h% change shows consistently.

- History tab

  - Multi-chain aggregation active, including Polygon-Amoy.

  - Immediate paint via sticky cache; background merges from Covalent/Explorer/RPC.

  - Local currency toggle computes amounts correctly.

- Builds

  - APK build is successful.

  - AAB build ready using the internal/production EAS profiles.

7) Quick reference (commands)

Tag the final checkpoint (done)

$TAG = "v0.5.0-apk-aab-ready"

git tag -a $TAG -m "APK/AAB-ready checkpoint: Wallet label fix + stable Amoy history (RPC) + instant paint"

git push origin $TAG

Create anchor branch (done)

$ANCHOR = "release/build-anchor-2025-10-23-final"

git branch $ANCHOR $TAG

git push -u origin $ANCHOR

Verify

git show $TAG --no-patch --oneline

git ls-remote --tags origin $TAG

8) What’s next

- Proceed to AAB build with the internal (or production) profile in eas.json.

- If you rotate keys (e.g., Covalent) again:

  - Update .env + .env.development for local.

  - Mirror public values in the chosen eas.json profile or via EAS Secrets for cloud.

- Keep the progressive-paint + bounded-lookback pattern for any new chains we add.